MEDUVO HEALTH

CoCM Platform — Corrected Master Reference

Gaps, Flows, Roles, Assessment Logic & Action Checklist (Vision vs. Actual Built System)

Reconciles: Product Development Specification  •  Screen Mockups (25 Screens)  •  Workflow Infographics  •  Actual System Flow Reference (dated 2026-07-21)

Confidential — Internal Product & Engineering Reference

Last reviewed: 2026-07-21

# Table of Contents

# 1. Executive Verdict — Is the New Document Correct?

Short answer: Yes, the operational system-flow reference is internally correct and consistent. However, it describes the ACTUAL BUILT SYSTEM (ground truth), which differs from the earlier vision documents (Product Specification + Screen Mockups + Infographics) in specific, important ways.

Some capabilities are AHEAD of the original plan (multi-tenancy, SuperAdmin/Clinic Admin roles, SDOH intake, a working Psychiatrist portal, detailed emergency-alert architecture). Others are BEHIND or incomplete (patient self-service login, kiosk device lockdown enforcement, push-notification production wiring, a safety-flag evaluator that needs clinical review, and unapproved billing rule-sets).

Legend used throughout this document:

- BUILT — confirmed in the actual system

- PARTIAL — built but incomplete / flagged as a gap

- NOT BUILT — existed only in the earlier vision docs

- RISK — built, but flagged as needing review before production/clinical use

# 2. Roles — Corrected & Final

Note: the earlier role name "BHM" is now officially "BHCM" (Behavioral Health Care Manager). SuperAdmin and Clinic Admin are two brand-new roles that did not exist in the original mockups and must now be treated as first-class roles.

| Role | Status | Primary Job | Can Do | Cannot Do |
| --- | --- | --- | --- | --- |
| SuperAdmin | NEW / BUILT | Platform admin, tenant activation | Approve practices, verify BAA/eSign, invite users into any tenant, view audit/compliance | Should not be part of day-to-day patient care |
| Clinic Admin | NEW / BUILT | Tenant-level operations | Manage staff, invite PCP/BHCM/Psychiatrist, register patients, monitor alerts, view billing, export claims | Cannot invite SuperAdmin |
| PCP | BUILT | Lead clinical decision-maker | Create/view patients, assign assessments, accept/decline CoCM, trigger referral/warm handoff, acknowledge alerts, log time | — |
| BHCM (was BHM) | BUILT | Behavioral health coordinator | Caseload/worklist, review results, referral scheduling, join warm handoffs, care goals, message patient, log time, acknowledge alerts | Has a max caseload cap |
| Psychiatrist | BUILT | Consultant / advisor only | View portal, see active/elevated/safety-risk cases, create recommendations to BHCM or PCP | Cannot message patient directly, cannot join warm handoff, cannot acknowledge emergency alerts |
| Patient | PARTIAL | Complete intake, consent, assessments | Sign consent, complete SDOH & assessments, join warm handoff video, message BHCM, view own care goals | No password-setup email sent yet — cannot self-activate a standalone app account today |

# 3. Assessment Chain — PHQ-2 / PHQ-9 / GAD-7 Logic

This is the exact, corrected logic confirmed from the actual system:

Staff opens Patient Chart

-> Staff selects assessment template(s): [PHQ-2] [PHQ-9] [GAD-7]  (only these 3 exist today)

-> Staff clicks "Send/Launch to Kiosk"

-> 30-minute, single-patient, single-template Sanctum token created

PATIENT ON KIOSK:

1) Identity confirm (first name + masked DOB)

2) CoCM Consent (signature)

3) SDOH (housing / food / transportation)

4) PHQ-2 (2 questions, score range 0-6)

score < 3  -> STOP HERE. No PHQ-9 needed.

score >= 3 -> System AUTO-CREATES a PHQ-9 follow-up

Patient continues into PHQ-9 in the SAME kiosk session

(no re-launch, no staff action needed)

Question 9 of PHQ-9 = safety-risk item (positive -> hard stop + alert)

GAD-7 (7 questions) - INDEPENDENT. Only runs if staff explicitly assigned it.

Not chained to PHQ-2 or PHQ-9 in any way. Final item has its own risk indicator.

Simple rule to remember:

- PHQ-2 = the "gatekeeper" quick screen. Only decides whether PHQ-9 is needed.

- PHQ-9 = the full depression assessment. Auto-triggered by PHQ-2, or can be assigned directly by staff.

- GAD-7 = a totally separate anxiety assessment. Lives on its own track, staff decides whether to include it.

# 4. Kiosk Flow — Corrected (Only One Real Path Exists)

Earlier we discussed two possible kiosk on-ramps: staff-controlled vs. patient self-scan QR check-in. The actual built system only implements the staff-controlled path.

| Question | Earlier Assumption (Vision Docs) | Actual Built System |
| --- | --- | --- |
| Who creates the patient record? | Staff OR patient via QR self-check-in | Staff only (SuperAdmin / Clinic Admin / PCP / BHCM) |
| Can a patient self-register at a kiosk? | Possibly | No — patient must already exist in the Patient Registry first |
| What activates the kiosk? | Session push OR QR scan by patient | Only a staff-generated 30-minute Sanctum token (kioskhandover, ability kiosk:screening) |
| What can the token access? | — | Only the one patient + the one selected assessment/template; normal provider API routes are rejected |
| What does the patient do on the kiosk? | Identity confirm -> answer questions | Identity confirm -> Consent -> SDOH -> Assessment(s) |

Security hardening confirmed: token is short-lived (30 minutes), single-patient scope, single-questionnaire scope, and cannot browse any other patient or tenant data even if intercepted.

# 5. Emergency Safety Alert — Exact Technical Sequence

- Patient answers a question flagged as a critical safety item (PHQ-9 Q9, GAD-7's configured final-item risk indicator) — the answer is positive.

- Backend saves the answer, sets has_safety_risk = true on that assessment response.

- If the response is otherwise complete/scoreable, total_score is still saved.

- Backend snapshots the exact question text for legal/audit history.

- A new row is created in emergency_safety_alerts (tenant id, patient id, response id, question key/text, answer value, timestamp).

- Event is broadcast in real time + push notification sent to: assigned PCP, assigned BHCM, and every Clinic Admin in that tenant.

- The patient's kiosk screen receives action = halt_survey, moving to a non-dismissable safety-halt screen.

- Staff sees it in a global emergency alert widget/drawer visible from any admin screen.

- Whoever opens it (PCP / BHCM / Clinic Admin / SuperAdmin — never the Psychiatrist) must acknowledge physical intervention (stamps acknowledged_timestamp + acknowledged_by_user_id).

- Acknowledgement broadcasts to all other open dashboards; every read/action here is PHI-audit-logged.

RISK flagged by the source document itself: the "is this answer positive?" evaluator is currently too simple — it just checks for boolean true, any number greater than 0, or the strings "yes"/"true"/"1". This must be clinically reviewed before relying on it for real patients.

# 6. Care Team Decisions After Screening

| Path | What Actually Happens |
| --- | --- |
| Accept into CoCM | Staff marks accepted -> co_cm_status becomes active -> enrollment date set if missing -> patient counted in active CoCM billing/reporting checks |
| Decline CoCM | Staff must record a decline reason (required) -> co_cm_status becomes declined -> system auto-creates a 30-day follow-up task -> shown on a decline tracker |
| Referral / Warm Handoff | PCP initiates from chart -> system checks if assigned BHCM is online and under caseload capacity -> Yes: direct call/warm handoff created, BHCM gets push, BHCM joins, patient invited into the same secure video session -> No: falls back to a scheduling task |
| Care Plan | BHCM creates care goals (statement + action steps + target date) -> visible to patient + assigned providers per policy |
| Time Tracking | PCP / BHCM / Psychiatrist log activity type + start/end + notes -> once submitted, logs become immutable (corrections are a separate controlled process) |

# 7. Billing & Reporting

Billing computation inputs: submitted time logs (not draft ones), active billing rule-sets, tenant's operational timezone, patient's payer type, billing period (year/month), resolved CPT/code units.

Claim readiness = zero documentation gaps. The 5 gaps the system actually checks:

- CoCM not active

- Missing consent

- Missing scored assessment

- No submitted time logs

- No resolved billing code

Export streams a CSV and audit-logs the export event itself before the download completes.

| Access Level | Who |
| --- | --- |
| Can VIEW billing dashboard | SuperAdmin, Clinic Admin, PCP, BHCM |
| Can EXPORT claims | Only SuperAdmin, Clinic Admin (deliberate control — PCP/BHCM can see but not export) |

RISK flagged by source document: billing/risk rule-sets are data-driven (configurable) but have NOT yet been reviewed/approved. Do not submit real claims off this until a billing specialist signs off on the CPT-code mapping logic.

# 8. Gaps & Action Checklist

## Must Fix Before Real Patients / Real Billing

| # | Gap | Required Action |
| --- | --- | --- |
| 1 | Patient self-activation email flow missing | Add a proper invite/password-setup email when a patient is created, or explicitly commit to kiosk-only interaction and remove the illusion of a patient app. |
| 2 | Safety-positive evaluator too simplistic | Get a licensed clinician to approve the exact positive/negative logic per question, not just true/1/yes. |
| 3 | Billing rule-set + CPT mapping unreviewed | A billing/coding specialist must approve before any real claim submission. |
| 4 | Kiosk device MDM enforcement is only a runbook | Integrate a real MDM (Apple Business Manager / Android Enterprise) or clearly document it as a clinic IT responsibility with a checklist. |
| 5 | Firebase/push notification production credentials not wired | Set up a real production Firebase project before go-live; emergency alerts may not reliably reach staff otherwise. |

## Should Add (Planned but Not Yet Built)

| # | Item | Notes |
| --- | --- | --- |
| 6 | AUDIT-C, PROMIS, and custom practice-defined assessment tools | Only PHQ-2 / PHQ-9 / GAD-7 exist today |
| 7 | Dedicated "Decline Tracker" dashboard UI | Confirm there is a visible screen, not just a backend flag |
| 8 | Multi-language kiosk support | Was in the original vision docs, not confirmed as built |
| 9 | Documented BHCM auto-assign / caseload-balancing rule | System tracks capacity but the exact assignment algorithm is undocumented |

## Consider Removing / Simplifying From Old Vision Docs

| # | Item | Reason |
| --- | --- | --- |
| 10 | "Patient self-QR-registration" concept | Does not exist in the real system; stop designing around it in future planning |
| 11 | Old "Check BHM availability -> live 3-way call" screen labels | Concept is correct and matches the real Referral/Warm-Handoff logic — just rename all UI labels from BHM to BHCM for consistency |

# 9. Full Corrected End-to-End Flow (As Actually Implemented)

- Practice registers publicly at /providers/register.

- SuperAdmin verifies BAA + eSign compliance, then approves the practice (pending_review -> approved).

- Clinic Admin invites PCP, BHCM, and Psychiatrist users (7-day expiring invite links).

- Staff accept invitations and set their own passwords.

- Clinic Admin or a provider registers a patient in /admin/patients (assigns PCP + BHCM at creation).

- Patient profile is created with co_cm_status = prospect.

- Staff opens the patient's chart.

- Staff assigns PHQ-2, PHQ-9, GAD-7, or any other active assessment packet.

- Staff launches the kiosk/tablet with the selected questionnaire (30-minute single-use token).

- Patient confirms identity on the kiosk (first name + masked DOB).

- Patient signs CoCM consent.

- Patient completes SDOH steps (each step saves independently).

- Patient completes PHQ-2.

- If PHQ-2 score is 3 or higher, PHQ-9 follow-up is auto-created and continues in the same session.

- Patient completes PHQ-9/GAD-7 as assigned.

- If any critical safety item is positive, the survey halts immediately and an emergency alert fires.

- PCP/BHCM/Clinic Admin respond and acknowledge the alert.

- Care team reviews score, SDOH, consent, and the full patient chart.

- Staff either accepts the patient into CoCM, records a decline (plus a 30-day follow-up), or starts a referral/warm handoff.

- BHCM coordinates care goals, outreach, communication, and follow-up tasks.

- Psychiatrist reviews elevated/safety/active cases and sends recommendations only to BHCM or PCP.

- PCP/BHCM approve or defer the recommendation (deferral needs a structured reason).

- Providers submit their time logs (these become immutable once submitted).

- The billing engine computes the monthly CoCM billing status.

- Reports show outcomes, documentation gaps, and claim readiness.

- Clinic Admin exports a claim-ready CSV when everything is complete.

# 10. Roman Urdu Summary — Poora Khulasa

Verdict: Aapka naya document sahi aur technically consistent hai — lekin ye "kya banane ka plan tha" wali files se thora alag hai kyunke ye jo waqai bana hai uska reference hai. Kuch cheezein plan se zyada ban gayi hain (SuperAdmin/Clinic Admin roles, SDOH module, Psychiatrist portal, multi-tenancy, encrypted MRN), aur kuch cheezein abhi adhoori hain (patient apna khud ka app account activate nahi kar sakta, kiosk ka MDM lockdown sirf documentation hai, push notifications abhi test credentials pe hain, safety-check ka logic bohot simple hai, aur billing ke rules abhi approved nahi hain).

PHQ-2/PHQ-9/GAD-7 ka jawab: PHQ-2 ek chota sa 2-sawal wala pre-screener hai jo sabse pehle diya jata hai. Agar iska score 3 ya zyada aaye, to system khud-ba-khud ek poora PHQ-9 (9-sawal) assessment usi kiosk session ke andar continue karwa deta hai. Agar PHQ-2 ka score 3 se kam ho, to wahin ruk jata hai. GAD-7 (anxiety wala test) bilkul alag/independent hai — ye kisi score se auto-trigger nahi hota.

Kiosk ka jawab: Sirf ek hi tareeqa actual system mein hai — patient khud QR scan kar ke apna record nahi bana sakta. Hamesha pehle staff hi patient ko register karta hai, phir staff hi ek 30-minute wala special token banata hai. Patient tablet pe sirf apni identity confirm karta hai.

Action items (kya karna hai):

- Patient ko password-setup email bhejna shuru karo

- Safety-check ka logic ek clinician se review karwao

- Billing/CPT code rules ko ek billing expert se approve karwao

- Kiosk tablet ka asli MDM lockdown implement karo

- Push notifications ke liye real Firebase project set up karo

- AUDIT-C, PROMIS, aur custom assessment tools future mein add karo

- Purani "patient khud QR scan kare" wali idea ko chor do